Sprint Review & Retrospective

ChadaTech SNHU Travel Agile Pilot Project
Ebony Anderson

Introduction

ChadaTech has always built software using a waterfall process, but for the SNHU Travel project, we decided to try something different — a Scrum-Agile approach. The idea was to see if Agile could help us deliver faster, adapt more easily to changes, and work together more effectively. As Scrum Master for this pilot, I’m sharing a recap of what worked, what we learned, and how the new process impacted the outcome (Cobb, 2015).

Applying Roles

One of the biggest reasons this project went well was because everyone understood their role and stayed in their lane — while still collaborating closely (Cobb, 2015).

- Product Owner: The PO kept us focused on the features that mattered most to the client. When SNHU Travel asked for a “Last-Minute Deals” filter, the PO made sure it jumped to the top of the backlog so we could deliver it quickly.

- Scrum Master: That’s me — I made sure sprint meetings happened, blockers were cleared, and the team stayed on track. When an API dependency was holding things up, I worked with DevOps to get us a sandbox so the developers could keep moving.

- Development Team: Our devs split the work in a way that played to everyone’s strengths. While one group tackled the booking form, another built the search logic. That overlap meant we finished early on a few features.

Completing User Stories

Breaking the work into small user stories made it easier to keep things moving (Hamilton, 2014). For example, the story “As a traveler, I want to filter search results by budget so I can quickly find affordable options” went from idea to done in one sprint. The team could code, test, and review in quick cycles instead of waiting until the end. We even released a basic version early, got feedback, and made improvements without slowing down.

Handling Interruptions

Midway through the second sprint, the client decided they wanted a currency converter for international travelers. In a waterfall project, that would have been a huge headache. With Agile, we just adjusted the backlog, shifted priorities, and got to work. The feature was live in the next sprint without blowing our timeline (Cobb, 2015).

Communication

We kept things clear and simple.

- Slack to Dev Team: “Currency converter API is live in staging — pull latest branch before testing.”

- Email to stakeholders: “Here’s the sprint demo for the new ‘Last-Minute Deals’ feature. Please send feedback by Thursday so we can wrap it up next sprint.”

Daily stand-ups made sure no one was stuck for long, sprint reviews gave the client visibility, and retrospectives gave us space to talk about what was working (Hamilton, 2014) and what wasn’t.

Organizational Tools

Jira was our main hub — we used the board to track every story from “To Do” to “Done,” and burndown charts helped us spot slowdowns before they became problems. Confluence kept all our notes in one place, and Slack handled quick updates. Because everything was visible, no one had to guess where the project stood (Cobb, 2015).

Evaluating Agile Process

What worked:

- We adapted to changes quickly (Cobb, 2015).

- Clients got to see progress early and often.

- Team members had more ownership of their work.

Challenges:

- The first sprint was slower while we learned the ropes.

- Agile’s frequent meetings took some getting used to.

- We depended heavily on quick client feedback to keep momentum.

Even with those bumps, Agile was the right choice for SNHU Travel. We delivered what they wanted, on time, and kept the team engaged. I’d recommend expanding Agile across ChadaTech, with some training for teams new to the process.

Conclusion

This pilot proved that Agile can make us faster, more flexible, and better aligned with our clients (Cobb, 2015; Hamilton, 2014). It’s not perfect — nothing is — but it gave us a better way to work together and deliver value without being locked into a rigid plan.

References

Cobb, C. G. (2015). The project manager’s guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.

Hamilton, B. (2014, September 24). Top 20 quotes for Lean business inspiration. LeadingEdge Group. https://www.leadingedgegroup.com/top-20-quotes-lean-business-inspiration/