## Slide 1: Sprint Review & Retrospective
ChadaTech | SNHU Travel Project | Ebony Anderson

## Slide 2: Introduction
ChadaTech shifted from a traditional waterfall process to a Scrum-Agile approach for the SNHU Travel project.
Goal: Deliver faster, adapt to change, improve collaboration.
Role: Scrum Master overseeing sprint planning, execution, and retrospectives (Cobb, 2015).

## Slide 3: Applying Roles
Product Owner – Prioritized high-value features like 'Last-Minute Deals' (Cobb, 2015).
Scrum Master – Facilitated meetings, removed blockers; resolved API issue with sandbox.
Development Team – Split tasks (booking form vs search logic) to finish early on some features.

## Slide 4: Completing User Stories
Small, clear user stories enabled fast development cycles (Hamilton, 2014).
Example: Budget filter feature completed within one sprint.
Delivered early versions, collected feedback, and iterated without delays.

## Slide 5: Agile Phases
Planning → Requirements → Design → Development → Testing → Deployment
Requirements: Capture evolving needs from stakeholders
Design: Create flexible, iterative designs adaptable to change
Development: Build in increments, integrate feedback rapidly
Deployment: Release usable increments frequently for early value delivery
(Bisikirskienė et al., 2023; Cobb, 2015)
Testing: Continuous testing to ensure quality at each step
Planning: Define goals and scope flexibly

## Slide 6: Handling Interruptions
Mid-sprint change request: Currency converter for international travelers.
Agile allowed backlog reprioritization and seamless integration (Ambler, 2022).
Feature released next sprint without impacting overall timeline.

## Slide 7: Communication
Slack to Dev Team: 'Currency converter API live in staging — pull latest branch.'
Email to stakeholders: Sprint demo link, feedback requested.
Daily stand-ups resolved blockers quickly (Hamilton, 2014; Cobb, 2015).

## Slide 8: Organizational Tools
Jira: Tracked user stories, monitored burndown charts.
Confluence: Centralized project documentation.
Slack: Rapid updates and quick troubleshooting (Cobb, 2015).

## Slide 9: Evaluating Agile Process
Pros: Adaptability, early client visibility, team ownership (Cobb, 2015; Ambler, 2022; Bisikirskienė et al., 2023).
Cons: Slower first sprint, frequent meetings, dependency on client feedback.
Agile was the best approach for SNHU Travel — recommend expanding with training.
Recent research highlights that Agile strengthens adaptability and team performance (Steegh, 2025).

## Slide 10: Waterfall vs Agile
Waterfall | Agile
Rigid, sequential phases | Flexible, iterative cycles Ambler (2022)
Delivery at end | Frequent working increments
Delayed feedback | Continuous stakeholder feedback
High risk of late issues | Risk reduced via early testing
Costly requirement changes | Easy adaptation to changes
(Cobb, 2015; Ambler, 2022)

## Slide 11: Conclusion
Agile improved speed, flexibility, and client alignment (Cobb, 2015; Hamilton, 2014).
Better collaboration and value delivery than rigid waterfall process.

## Slide 12: References
Cobb, C. G. (2015). The project manager’s guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.
Hamilton, B. (2014, September 24). Top 20 quotes for Lean business inspiration. LeadingEdge Group. https://www.leadingedgegroup.com/top-20-quotes-lean-business-inspiration/
Boogaard, K. (2019, November 7). How to shorten your feedback loops (and reduce your team’s stress). DZone. https://dzone.com/articles/how-to-shorten-your-feedback-loops-and-reduce-your
Bisikirskienė, L., Damaševičius, R., & Vasiljevas, M. (2023). Agile project management in digital transformation projects: A systematic literature review. Applied Sciences, 13(6), 3792. https://doi.org/10.3390/app13063792
Ambler, S. W. (2022). Change management and agile software development. Agile Modeling. https://agilemodeling.com/essays/changeManagement.htm